# Edu Mentor AI — Project Plan

Project Name: AI Driven Conversational Voice Agent for Scalable Automation — Edu Mentor AI
Version: 1.0
Date: July 20, 2026
Status: Planning Phase

## 1. Executive Summary

Edu Mentor AI is a user-friendly web platform that delivers personalized Machine Learning education through a conversational AI voice assistant. Students interact via a chat-style interface with question-and-answer bubbles, guided by an animated mascot that speaks responses aloud. The system is built for English-first delivery with architecture ready for Indian regional languages (Hindi, Tamil, Telugu, Kannada, Malayalam, Bengali, Marathi, Gujarati).

This plan follows industry-standard software delivery: phased milestones, agile sprints, clear acceptance criteria, and production-minded architecture aligned with the AI Mentor Architecture Blueprint.

## 2. Project Objectives

| Objective | Success Metric |
| --- | --- |
| Deliver ML tutoring via voice + chat | Student can ask ML questions and receive accurate spoken + text answers |
| User-friendly experience | Task completion rate ≥ 90% on first usability test |
| Multilingual readiness | Language switcher UI + i18n hooks; English fully functional in v1 |
| Scalable automation | RAG pipeline ingests ML content; backend API decoupled from UI |
| Production path | Dockerized services; auth + PostgreSQL by Phase 4 |

## 3. Scope

### In Scope (v1 — MVP)

- Next.js web app with chat UI (user/assistant bubbles)

- AI voice assistant mascot (visual avatar + TTS playback)

- FastAPI backend with RAG over ML course content

- Speech-to-text (faster-whisper) and text-to-speech (Piper)

- Local LLM inference (Qwen 3 via llama.cpp)

- Vector search (Qdrant + BAAI bge-base-en-v1.5 embeddings)

- English language teaching

- Language selector UI (Indian languages — UI labels only in v1; full teaching in later phases)

- ML subject content ingestion (PDFs via PyMuPDF)

### Out of Scope (v1)

- Full translation of ML curriculum into all Indian languages

- Mobile native apps

- Live human tutor handoff

- Payment / subscription billing

- GPU production serving (vLLM — planned for v2)

## 4. Stakeholders & Roles

| Role | Responsibility |
| --- | --- |
| Product Owner | Prioritize features, accept deliverables |
| Frontend Developer | Next.js UI, mascot, chat, i18n shell |
| Backend Developer | FastAPI, RAG, voice pipeline, DB |
| ML/AI Engineer | Model selection, embeddings, RAG tuning |
| DevOps | Docker, deployment, monitoring |
| QA | Test plans, UAT, regression |

## 5. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js, TypeScript, Tailwind CSS |
| Backend | Python, FastAPI, Uvicorn, Pydantic |
| LLM | Qwen 3 (GGUF) |
| Inference | llama.cpp (dev) → vLLM (production) |
| Embeddings | BAAI bge-base-en-v1.5 |
| Vector DB | Qdrant |
| Speech-to-Text | faster-whisper |
| Text-to-Speech | Piper |
| Database | PostgreSQL |
| PDF Processing | PyMuPDF |
| Containerization | Docker |

## 6. High-Level Architecture

┌─────────────────────────────────────────────────────────────────┐    
    │                        FRONTEND (Next.js)                        │    
    │  ┌──────────┐  ┌──────────────┐  ┌────────────┐  ┌───────────┐ │    
    │  │ Mascot   │  │ Chat Bubbles │  │ Language   │  │ Voice     │ │    
    │  │ Avatar   │  │ (Q&A UI)     │  │ Selector   │  │ Controls  │ │    
    │  └──────────┘  └──────────────┘  └────────────┘  └───────────┘ │    
    └────────────────────────────┬────────────────────────────────────┘    
                                 │ REST / WebSocket    
    ┌────────────────────────────▼────────────────────────────────────┐    
    │                      BACKEND (FastAPI)                           │    
    │  ┌─────────┐  ┌─────────┐  ┌─────────┐  ┌─────────────────────┐ │    
    │  │ Auth    │  │ Chat    │  │ Voice   │  │ RAG Service         │ │    
    │  │ API     │  │ API     │  │ API     │  │ (retrieve + generate)│ │    
    │  └─────────┘  └─────────┘  └─────────┘  └─────────────────────┘ │    
    └──────┬──────────────┬──────────────┬──────────────┬──────────────┘    
           │              │              │              │    
       PostgreSQL    faster-whisper   llama.cpp      Qdrant    
                      + Piper TTS     (Qwen 3)      (embeddings)

### Request Flow (Voice Query)

User Voice → faster-whisper (STT) → FastAPI    
      → Embed question (bge-base-en-v1.5)    
      → Qdrant retrieves ML content chunks    
      → Qwen 3 generates answer (llama.cpp)    
      → Piper TTS → Audio response    
      → Chat bubble + mascot animation on frontend

## 7. Folder Structure

edu-mentor-ai/    
    ├── frontend/    
    │   ├── app/                    # Next.js App Router pages    
    │   ├── components/    
    │   │   ├── chat/               # Message bubbles, input, history    
    │   │   ├── mascot/             # Voice assistant avatar & animations    
    │   │   ├── language/           # Language selector (Indian languages)    
    │   │   ├── layout/             # Header, sidebar, footer    
    │   │   └── ui/                 # Reusable UI primitives    
    │   ├── services/               # API client, WebSocket handlers    
    │   ├── hooks/                  # Custom React hooks    
    │   ├── locales/                # i18n JSON (en, hi, ta, te, kn, ml, bn, mr, gu)    
    │   ├── public/mascot/          # Mascot assets (SVG, Lottie, audio)    
    │   └── types/                  # TypeScript interfaces    
    ├── backend/    
    │   ├── main.py                 # FastAPI entry point    
    │   ├── api/routes/             # REST endpoints    
    │   ├── api/schemas/            # Pydantic models    
    │   ├── services/               # Business logic    
    │   ├── rag/                    # Ingestion, chunking, retrieval    
    │   ├── voice/                  # STT (whisper) + TTS (Piper)    
    │   ├── models/                 # LLM wrapper (llama.cpp)    
    │   ├── db/                     # PostgreSQL models & migrations    
    │   ├── i18n/                   # Backend language utilities    
    │   └── tests/                  # pytest suite    
    ├── data/    
    │   ├── ml-content/raw/         # Source PDFs & documents    
    │   ├── ml-content/processed/   # Chunked text for RAG    
    │   └── embeddings/             # Local embedding cache    
    ├── docker/                     # Docker Compose & Dockerfiles    
    ├── docs/                       # Architecture, API, user guides    
    ├── scripts/                    # Setup & utility scripts    
    └── PROJECT_PLAN.md             # This document

## 8. Development Phases & Timeline

Estimated duration: 16–20 weeks (adjust based on team size).

### Phase 0 — Discovery & Setup (Week 1–2)

Goal: Align requirements, scaffold repo, define ML curriculum scope.

| Step | Task | Deliverable |
| --- | --- | --- |
| 0.1 | Finalize ML syllabus outline (topics, modules, learning objectives) | Syllabus document in docs/ |
| 0.2 | Initialize Git repo, branching strategy (main, develop, feature branches) | Repository with README |
| 0.3 | Scaffold Next.js frontend + FastAPI backend | Runnable hello-world apps |
| 0.4 | Configure ESLint, Prettier, Black, pre-commit hooks | Lint/format configs |
| 0.5 | Set up environment variables template (.env.example) | Env documentation |
| 0.6 | Docker Compose for Qdrant (local dev) | docker/docker-compose.yml |

Exit Criteria: Both apps run locally; Qdrant container healthy.

### Phase 1 — Chat UI & User Experience (Week 3–5)

Goal: User-friendly website with chat interface and mascot shell.

| Step | Task | Deliverable |
| --- | --- | --- |
| 1.1 | Design wireframes (chat layout, mascot placement, language bar) | Figma/wireframes in docs/ |
| 1.2 | Build responsive layout (Tailwind) — header, main chat area, mascot panel | frontend/components/layout/ |
| 1.3 | Implement chat bubble components (user vs assistant, timestamps, typing indicator) | frontend/components/chat/ |
| 1.4 | Create mascot component (idle, listening, speaking, thinking states) | frontend/components/mascot/ |
| 1.5 | Add message input (text + mic button placeholder) | Chat input component |
| 1.6 | Implement language selector UI (English + 8 Indian languages) | frontend/components/language/ |
| 1.7 | Set up i18n framework (next-intl or react-i18next) with English strings | frontend/locales/en/ |
| 1.8 | Add placeholder API service layer (mock responses) | frontend/services/ |
| 1.9 | Accessibility pass (keyboard nav, ARIA labels, contrast) | A11y checklist |

Exit Criteria: Student can type messages, see bubbles, mascot animates; language switcher changes UI labels.

### Phase 2 — Backend & LLM Integration (Week 6–8)

Goal: FastAPI backend with local Qwen 3 inference.

| Step | Task | Deliverable |
| --- | --- | --- |
| 2.1 | FastAPI project structure, CORS, health endpoints | backend/main.py, /health |
| 2.2 | Chat API endpoint (POST /api/chat) with Pydantic schemas | backend/api/routes/chat.py |
| 2.3 | Integrate llama.cpp with Qwen 3 GGUF model | backend/models/llm.py |
| 2.4 | System prompt for ML tutor persona (friendly, pedagogical) | Prompt template in backend/services/ |
| 2.5 | Connect frontend chat to real backend (replace mocks) | End-to-end text chat |
| 2.6 | Session/conversation history (in-memory first, then PostgreSQL) | backend/services/conversation.py |
| 2.7 | Error handling, rate limiting, request validation | Middleware & error responses |
| 2.8 | API documentation (OpenAPI/Swagger auto-generated) | /docs endpoint |

Exit Criteria: Text-only ML Q&A works end-to-end via backend LLM.

### Phase 3 — RAG Pipeline (Week 9–11)

Goal: Ground answers in ML course content via retrieval-augmented generation.

| Step | Task | Deliverable |
| --- | --- | --- |
| 3.1 | Collect ML source materials (PDFs, notes) into data/ml-content/raw/ | Curated content library |
| 3.2 | PDF ingestion with PyMuPDF (extract, clean, chunk) | backend/rag/ingestion.py |
| 3.3 | Generate embeddings with bge-base-en-v1.5 | backend/rag/embeddings.py |
| 3.4 | Store vectors in Qdrant with metadata (topic, chapter, page) | backend/rag/vector_store.py |
| 3.5 | Implement retrieval logic (top-k chunks, score threshold) | backend/rag/retriever.py |
| 3.6 | Inject retrieved context into LLM prompt | backend/rag/pipeline.py |
| 3.7 | Ingestion CLI script (scripts/ingest_ml_content.py) | Repeatable ingestion |
| 3.8 | Evaluate RAG quality (sample Q&A benchmark set) | Evaluation report in docs/ |

Exit Criteria: Answers cite ML curriculum content; hallucination rate reduced vs raw LLM.

### Phase 4 — Voice Pipeline (Week 12–14)

Goal: Full voice assistant — speak questions, hear spoken answers.

| Step | Task | Deliverable |
| --- | --- | --- |
| 4.1 | Integrate faster-whisper for STT | backend/voice/stt.py |
| 4.2 | Audio upload endpoint (POST /api/voice/transcribe) | Voice input API |
| 4.3 | Integrate Piper TTS for English voice output | backend/voice/tts.py |
| 4.4 | Audio response endpoint or streaming | TTS API |
| 4.5 | Frontend: browser mic capture + waveform/listening UI | Mic integration |
| 4.6 | Frontend: audio playback synced with mascot "speaking" animation | Mascot + audio sync |
| 4.7 | Push-to-talk and continuous listening modes | UX toggle |
| 4.8 | Latency optimization (chunk streaming where possible) | Performance notes |

Exit Criteria: User speaks an ML question; mascot responds with voice + chat bubble.

### Phase 5 — Auth, Database & Production Prep (Week 15–17)

Goal: User accounts, persistence, containerization.

| Step | Task | Deliverable |
| --- | --- | --- |
| 5.1 | PostgreSQL schema (users, sessions, chat history, progress) | backend/db/migrations/ |
| 5.2 | Authentication (JWT or session-based) | backend/api/routes/auth.py |
| 5.3 | User registration/login UI | frontend/app/(auth)/ |
| 5.4 | Persist chat history per user | DB repositories |
| 5.5 | Learning progress tracking (optional v1: modules completed) | Progress API |
| 5.6 | Dockerize FastAPI, frontend, PostgreSQL, Qdrant | Full docker-compose.yml |
| 5.7 | CI pipeline (lint, test, build) | GitHub Actions / similar |
| 5.8 | Environment-based config (dev/staging/prod) | Config management |
| 5.9 | Logging, monitoring hooks (structured logs) | Observability baseline |

Exit Criteria: Multi-user deployment via Docker; data persists across sessions.

### Phase 6 — Multilingual Expansion (Week 18–20)

Goal: Architecture for Indian language teaching (post-MVP).

| Step | Task | Deliverable |
| --- | --- | --- |
| 6.1 | Complete UI translations for all 8 Indian languages | frontend/locales/*/ |
| 6.2 | Evaluate Indic TTS/STT models (AI4Bharat, indic-whisper, etc.) | Tech evaluation doc |
| 6.3 | Backend i18n: language parameter on chat/voice APIs | backend/i18n/ |
| 6.4 | Translate or generate ML content summaries per language | Localized content pipeline |
| 6.5 | Language-specific TTS voice selection | Piper/multi-voice config |
| 6.6 | QA with native speakers for 2–3 pilot languages (Hindi, Tamil) | UAT report |

Exit Criteria: At least one Indian language (e.g., Hindi) fully supported for teaching.

## 9. Sprint Plan (Agile — 2-Week Sprints)

| Sprint | Focus | Key User Stories |
| --- | --- | --- |
| S1 | Setup + layout | As a student, I see a clean ML learning homepage |
| S2 | Chat UI | As a student, I send messages and see reply bubbles |
| S3 | Mascot + i18n shell | As a student, I see a friendly mascot and can switch UI language |
| S4 | Backend chat | As a student, I get AI text answers about ML |
| S5 | RAG ingestion | As a developer, I can ingest ML PDFs into the knowledge base |
| S6 | RAG retrieval | As a student, my answers are grounded in course material |
| S7 | STT | As a student, I can ask questions by voice |
| S8 | TTS + mascot sync | As a student, the mascot speaks answers aloud |
| S9 | Auth + DB | As a student, my chat history is saved when I log in |
| S10 | Docker + CI | As DevOps, I deploy all services with one command |

## 10. Key Features Breakdown

### 10.1 Chat Interface (Q&A Bubbles)

- User messages: right-aligned, distinct color

- Assistant messages: left-aligned with mascot avatar

- Typing/thinking indicator while LLM processes

- Markdown support for code snippets (common in ML)

- Copy button on assistant responses

- Scroll-to-latest with smooth animation

### 10.2 AI Voice Assistant Mascot

- Animated character (SVG/Lottie) with states: idle, listening, thinking, speaking

- Lip-sync or pulse animation during TTS playback

- Optional: mascot name and personality (e.g., "Mentor Mira")

- Click mascot for quick tips / onboarding

### 10.3 Machine Learning Curriculum

- Structured modules: Introduction to ML, Supervised Learning, Unsupervised Learning, Neural Networks, Evaluation, Practical Tips

- Content sourced from PDFs and ingested into RAG

- Future: quizzes, progress badges per module

### 10.4 Multilingual Support (Progressive)

| Language | Code | v1 Scope | Future |
| --- | --- | --- | --- |
| English | en | Full (UI + teaching + voice) | — |
| Hindi | hi | UI labels | Full teaching + TTS |
| Tamil | ta | UI labels | Full teaching + TTS |
| Telugu | te | UI labels | Full teaching + TTS |
| Kannada | kn | UI labels | Full teaching + TTS |
| Malayalam | ml | UI labels | Full teaching + TTS |
| Bengali | bn | UI labels | Full teaching + TTS |
| Marathi | mr | UI labels | Full teaching + TTS |
| Gujarati | gu | UI labels | Full teaching + TTS |

## 11. Testing Strategy

| Level | Scope | Tools |
| --- | --- | --- |
| Unit | RAG chunking, API schemas, UI components | pytest, Jest/Vitest |
| Integration | Chat API → LLM → response | pytest + httpx |
| E2E | Full voice query flow in browser | Playwright |
| RAG Evaluation | 50+ ML Q&A pairs with expected topics | Custom benchmark script |
| Usability | 5–8 student testers | Moderated sessions |
| Performance | STT+LLM+TTS latency under 8s (target) | Locust, manual timing |

## 12. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Local LLM too slow on CPU | High | Quantized GGUF; GPU path via vLLM in v2 |
| RAG retrieves irrelevant chunks | Medium | Tune chunk size, top-k, reranking |
| Indian language TTS quality poor | Medium | Pilot Hindi first; evaluate AI4Bharat models |
| ML content copyright | Medium | Use open-licensed materials; attribute sources |
| Voice latency hurts UX | High | Stream partial text; show thinking state early |
| Scope creep (all languages at once) | High | English MVP first; i18n architecture only in v1 |

## 13. Milestones & Go-Live Checklist

| Milestone | Target | Definition of Done |
| --- | --- | --- |
| M1: UI Demo | Week 5 | Chat + mascot + language switcher (mock data) |
| M2: Text AI Tutor | Week 8 | Real ML answers via Qwen 3 |
| M3: RAG-Enhanced | Week 11 | Answers grounded in ML PDFs |
| M4: Voice MVP | Week 14 | Full voice in + voice out |
| M5: Production Beta | Week 17 | Auth, Docker, PostgreSQL |
| M6: Hindi Pilot | Week 20 | One Indian language end-to-end |

### Go-Live Checklist

- All critical user flows tested (text + voice)

- Security review (auth, input sanitization, CORS)

- .env secrets not committed

- Docker Compose runs on clean machine

- README with setup instructions

- Backup strategy for PostgreSQL

- Error pages and offline messaging in UI

## 14. Future Evolution (Post v1)

1. Replace llama.cpp with vLLM for GPU serving at scale

2. Expand subjects beyond ML (Deep Learning, Data Science)

3. Mobile PWA or React Native app

4. Analytics dashboard for educators (engagement, common questions)

5. Fine-tuned Qwen on ML Q&A pairs for better pedagogical tone

6. Gamification — streaks, badges, module completion certificates

## 15. Immediate Next Steps (Week 1 Action Items)

1. Initialize frontend: npx create-next-app@latest frontend --typescript --tailwind --app

2. Initialize backend: FastAPI project with virtual environment

3. Start Docker Qdrant: docker compose -f docker/docker-compose.yml up -d

4. Draft ML syllabus: List 6–8 modules with learning objectives

5. Design chat + mascot wireframe: Single-page layout mockup

6. Download Qwen 3 GGUF model to data/models/ (quantized for dev hardware)

## 16. Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-07-20 | Edu Mentor AI Team | Initial project plan |

This plan is a living document. Update sprint backlogs and timelines as the project progresses.